# Agreement on Objectives
## General discussion
Goal of an Agreement on Objectives is a common understanding about the goals and tasks of a specified work. The description of goals should be measurable.
If other parties are involved (collaboration), they must agree to the listed objectives.
## Contents
Proceeding / strategy / plan – what will be done until the end of course?
For all teams: 2 times presenting status / result of works
## Proceeding
For each team exists a proposal.
Please use this proposal as a start for your document.
# Teams
## Consultant Team
Proposal

Goal: Creation of specification and to ensure, that the customer could accept the delivered software
Tasks
- Creation / updating of a specification and requirements
- Creation / updating of Business Use Cases to describe the Business Processes
- Creation / updating of Use Cases
- Set up a change management
- All activities to make an acceptance possible
Competence
- Specification Know How
- Modelling: Use Cases, Business Process
- Communication
Responsibility
- Satisfaction of the Customer
- Easy downloadable and running software is available
- Acceptance is possible
- Representation of the Customer
- Information about updated specification
## Developer Team “Die Entwickler”
Proposal

Goal: Creation of a running system
Tasks
- Software-Development
- Enabling of revision control, version control, source control and of a release management
- Creation of an installing procedure
- Ensuring quality (e. g. with automated test cases)
- Program description
- Creation of a Handout (pdf) for user
Competence
- Programming Know How
- Design Pattern, UML
Responsibility
- Development of good designed, extendable open source code
- Use of methods to ensure high quality
- Creation of an easy to download and use software

## Test Team “Test me”
Proposal

Goal: Documentation of defects, high test coverage, statements related to software quality
Tasks
- Test strategy and planning
- Test preparation: Creation of Test Cases, Test Scenarios and Test Data
- Test execution
- Establishing of a Defect Management
- Selection and use of a Defect Management Tool (bugzilla, trac)
- Selection and use of a Test Tool
Competence
- Specification Know how
- Testing Know how
- Data Modelling (UML, Entity-Relationship-Models)
- Communication
Responsibility
- Documentation of Test coverage and defects
- Helping reducing defects in the final software with intelligent testing

## Test Automation Team “Test You!”
Proposal

Goal: Efficient use of automation tools to document defects, to achieve high test coverage, and to document software quality
Tasks
- Test automation strategy and planning
- Collaboration with Developers concerning Unit-Testing
- Collaboration with Testing team to choose best Test Cases, and Test Scenarios
- Test Data Management
- Test preparation and Test execution
- Selection and use of a Test Automation Tool
Competence
- Programming Skills
- Testing Know how
- Data Handling and Data Modelling
Responsibility
- To automate Testing to help reducing defects in the final software with intelligent automated testing concerning
- Unit testing
- Functional testing
- Non-Functional testing
## Quality Assurance Team “No I in team”
Proposal

Goal: Assuring high quality in the project, definition and ensuring of processes
Tasks
- Ensuring high quality - passive and active – general
  - Definition of standards for documents, deliveries
- ...and specific in
  - Processes
  - Specification (Quality of Specification, Requirements)
  - Programming (Quality of Code)
  - Testing (Quality of Test Cases, Test Scenarios)
- Planning, defining and controlling processes
  - Offering methods
  - Description of documentation policy (standards)
  - Organizing and perform reviews
  - Definition and control of time line / milestones
Competence
- Know how concerning QA-methods
- Abilities to abstract
- Basic Specification, Modelling, Programming Know How
- Communication
Responsibility
- Defining and ensuring of quality standards in the project
- Ensuring that processes work fine